INDEPENDENT GUIDANCE FOR LAW FIRMS

Trial migration validation checklist

Use this after every trial migration and the final run. First reconcile the headline figures between the old system and the new one, then check matter by matter, then spot check a sample of matters in detail. Save the old system’s reports at the same cut-off date the data was taken, record every difference in the issue log, and choose a new sample each time.

| PROJECT | MIGRATION (TRIAL 1, TRIAL 2 OR FINAL) | CUT-OFF DATE | VALIDATED BY |
| --- | --- | --- | --- |

STEP 1  ·  RECONCILE THE TOTALS

Headline figures

Every figure taken from reports run in both systems at the same cut-off date, and from the accounts package where one is used. Aged reports must cross-cast. Any difference is explained or logged.

Records

| Measure | Old system | New system | Difference | Explained or issue no. | Checked by | ✓ |
| --- | --- | --- | --- | --- | --- | --- |
| Contacts: people |  |  |  |  |  | ☐ |
| Contacts: organisations |  |  |  |  |  | ☐ |
| Clients |  |  |  |  |  | ☐ |
| Matters: live |  |  |  |  |  | ☐ |
| Matters: closed or archived |  |  |  |  |  | ☐ |
| Matters by matter type (attach the breakdown) |  |  |  |  |  | ☐ |
| Matters by fee earner (attach the breakdown) |  |  |  |  |  | ☐ |
| Users and staff |  |  |  |  |  | ☐ |
| Key dates still to come |  |  |  |  |  | ☐ |
| Undertakings outstanding |  |  |  |  |  | ☐ |
| Custom data records (by screen) |  |  |  |  |  | ☐ |
| Documents |  |  |  |  |  | ☐ |
| Emails and correspondence items |  |  |  |  |  | ☐ |

Client money

| Measure | Old system | New system | Difference | Explained or issue no. | Checked by | ✓ |
| --- | --- | --- | --- | --- | --- | --- |
| Client ledger balances: total for each client bank account |  |  |  |  |  | ☐ |
| Client ledgers with a balance: number |  |  |  |  |  | ☐ |
| Designated deposit accounts: balance for each bank |  |  |  |  |  | ☐ |
| Client bank reconciliation agrees at cut-off |  |  |  |  |  | ☐ |
| Unreconciled client bank items: list agrees |  |  |  |  |  | ☐ |
| Overdrawn client ledgers report (should be nil) |  |  |  |  |  | ☐ |
| Interest on client money calculated and paid to the agreed date on every matter |  |  |  |  |  | ☐ |

Bills and debtors

| Measure | Old system | New system | Difference | Explained or issue no. | Checked by | ✓ |
| --- | --- | --- | --- | --- | --- | --- |
| Outstanding invoices: number |  |  |  |  |  | ☐ |
| Outstanding invoices: total value, including VAT |  |  |  |  |  | ☐ |
| Aged outstanding invoices: current, 30, 60, 90 and 120+ days each agree, and the bands cross-cast to the total |  |  |  |  |  | ☐ |
| Payments on account and unallocated receipts |  |  |  |  |  | ☐ |
| Office ledgers in credit report |  |  |  |  |  | ☐ |

Time and disbursements

| Measure | Old system | New system | Difference | Explained or issue no. | Checked by | ✓ |
| --- | --- | --- | --- | --- | --- | --- |
| Unbilled time: value |  |  |  |  |  | ☐ |
| Unbilled time: hours |  |  |  |  |  | ☐ |
| Aged unbilled time: each band agrees and cross-casts |  |  |  |  |  | ☐ |
| Non-chargeable time |  |  |  |  |  | ☐ |
| Unbilled disbursements: total, and each age band agrees and cross-casts |  |  |  |  |  | ☐ |
| Anticipated disbursements |  |  |  |  |  | ☐ |
| Unpaid supplier invoices (aged payables): total |  |  |  |  |  | ☐ |

Control accounts and the accounts package

| Measure | Old system | New system | Difference | Explained or issue no. | Checked by | ✓ |
| --- | --- | --- | --- | --- | --- | --- |
| Matter listing totals agree to the control accounts: client, debtors and disbursements |  |  |  |  |  | ☐ |
| Outstanding invoices agree to the debtors control account in the accounts package |  |  |  |  |  | ☐ |
| Unpaid supplier invoices agree to the creditors control account |  |  |  |  |  | ☐ |
| Designated deposits by matter agree to each deposit bank control account |  |  |  |  |  | ☐ |
| VAT input and output control accounts agree |  |  |  |  |  | ☐ |
| Office and client trial balances agree |  |  |  |  |  | ☐ |
| Office bank reconciliation agrees at cut-off |  |  |  |  |  | ☐ |

Dashboards

| Measure | Old system | New system | Difference | Explained or issue no. | Checked by | ✓ |
| --- | --- | --- | --- | --- | --- | --- |
| Headline figures on the new system’s dashboards and management reports agree with the reports above |  |  |  |  |  | ☐ |

STEP 2  ·  MATTER BY MATTER

Exceptions

Totals can agree while two matters are wrong by the same amount in opposite directions. Compare every matter, and list every one that differs.

| Compared by matter | Matters compared | Matters that differ | All differences in the issue log | Resolved and retested | Checked by |
| --- | --- | --- | --- | --- | --- |
| Client ledger balance by matter |  |  | ☐ | ☐ |  |
| Office ledger balance by matter |  |  | ☐ | ☐ |  |
| Outstanding invoices by matter |  |  | ☐ | ☐ |  |
| Unbilled time by matter |  |  | ☐ | ☐ |  |
| Unbilled disbursements by matter |  |  | ☐ | ☐ |  |
| Key dates by matter |  |  | ☐ | ☐ |  |

STEP 3  ·  SPOT CHECKS

Spot check a sample of matters

Random: at least 25 matters, or 2% of open matters if that is more. Pick them by random number (for example a spreadsheet’s random number function against the matter list) and record how, so nobody can choose matters that look good.

Targeted: the ten largest client balances; the oldest unbilled time; at least one matter of every matter type and one for every fee earner; matters part way through a workflow; matters with joint or linked clients; closed matters with history; any matter with unusual transactions or past problems.

Transactions, not just balances: for at least five sampled ledgers, compare every transaction line by line, not only the closing balance.

Fresh each time: choose a new sample for every trial, and include any matter that failed last time.

Check each matter on screen in both systems. Tick each column that matches; for anything that does not, write the issue number.

| # | Matter | Random or targeted | Client and contacts | Matter details and fee earner | Client balance | Office balance and outstanding invoices | Unbilled time and disbursements | Key dates | Custom data | Documents and emails | A precedent generates correctly | Checked by |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 |  |  |  |  |  |  |  |  |  |  |  |  |
| 2 |  |  |  |  |  |  |  |  |  |  |  |  |
| 3 |  |  |  |  |  |  |  |  |  |  |  |  |
| 4 |  |  |  |  |  |  |  |  |  |  |  |  |
| 5 |  |  |  |  |  |  |  |  |  |  |  |  |
| 6 |  |  |  |  |  |  |  |  |  |  |  |  |
| 7 |  |  |  |  |  |  |  |  |  |  |  |  |
| 8 |  |  |  |  |  |  |  |  |  |  |  |  |
| 9 |  |  |  |  |  |  |  |  |  |  |  |  |
| 10 |  |  |  |  |  |  |  |  |  |  |  |  |
| 11 |  |  |  |  |  |  |  |  |  |  |  |  |
| 12 |  |  |  |  |  |  |  |  |  |  |  |  |
| 13 |  |  |  |  |  |  |  |  |  |  |  |  |
| 14 |  |  |  |  |  |  |  |  |  |  |  |  |
| 15 |  |  |  |  |  |  |  |  |  |  |  |  |
| 16 |  |  |  |  |  |  |  |  |  |  |  |  |
| 17 |  |  |  |  |  |  |  |  |  |  |  |  |
| 18 |  |  |  |  |  |  |  |  |  |  |  |  |
| 19 |  |  |  |  |  |  |  |  |  |  |  |  |
| 20 |  |  |  |  |  |  |  |  |  |  |  |  |
| 21 |  |  |  |  |  |  |  |  |  |  |  |  |
| 22 |  |  |  |  |  |  |  |  |  |  |  |  |
| 23 |  |  |  |  |  |  |  |  |  |  |  |  |
| 24 |  |  |  |  |  |  |  |  |  |  |  |  |
| 25 |  |  |  |  |  |  |  |  |  |  |  |  |
| 26 |  |  |  |  |  |  |  |  |  |  |  |  |
| 27 |  |  |  |  |  |  |  |  |  |  |  |  |
| 28 |  |  |  |  |  |  |  |  |  |  |  |  |
| 29 |  |  |  |  |  |  |  |  |  |  |  |  |
| 30 |  |  |  |  |  |  |  |  |  |  |  |  |

STEP 4  ·  SIGN-OFF

Decision

Signed off on the evidence above, with open issues listed in the issue log.

☐ Proceed to the next trial      ☐ Repeat this trial      ☐ Ready for the final migration      ☐ Go live

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Firm’s migration owner |  |  |  |
| Accounts or cashiering lead |  |  |  |
| COFA |  |  |  |
| Vendor’s migration lead |  |  |  |

Need an independent pair of eyes on your migration? We validate trial migrations alongside the firm, manage the vendor through every difference, and make sure the decision to move on is made on evidence. Truly independent, with no vendor ties. advice@pclt.co.uk ¦ pclt.co.uk

From the insight “Before you migrate: housekeeping, trial migrations and sign-off” at pclt.co.uk/insights/before-you-migrate-housekeeping-and-trial-migrations.html. The sample size is a suggested minimum, not a standard: increase it for larger firms or where earlier trials found problems. General guidance only.